User Acceptance Testing (UAT) Template

| Date | 24 February 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS42582 |
| Project Name | Home-Rentals |
| Maximum Marks | 4 Marks |

Project Overview:
Project Name: Home-Rentals Platform
Project Description: A web application for users to search, book, and manage rental properties, and for hosts to list and manage their properties.
Project Version: 1.0.0
Testing Period: 20 Feb 2026 to 28 Feb 2026

Testing Scope:

- User Registration and Login

- Property Listing Creation and Editing

- Property Search and Filtering

- Booking and Payment

- User Profile Management

- Dashboard Functionality

- Email Notification System

User Stories/Requirements to be Tested:

- USN-1: User can register via email

- USN-2: User receives confirmation email

- USN-5: User can log in

- USN-8: Host can create a property listing

- USN-10: User can book a property

- USN-11: User can pay for booking

Test Cases:

| Test Case ID | Test Scenario | Test Steps | Expected Result | Actual Result | Pass/Fail |
| --- | --- | --- | --- | --- | --- |
| TC-001 | User Registration | 1. Go to registration page 2. Enter email, password, confirm password 3. Submit form | User account created, redirected to dashboard | User account created, redirected to dashboard | Pass |
| TC=002 | Property Listing Creation | 1. Log in as host 2. Go to "Create Listing" 3. Enter details, upload photos 4. Submit | Listing appears in dashboard | Listing appears in dashboard | Pass |
| TC-003 | Booking Property | 1. Search for property 2. Select dates 3. Click "Book Now" 4. Complete payment | Booking confirmation received | Booking confirmation received | Pass |
| TC-004 | Invalid Login | 1. Go to login page 2. Enter wrong password 3. Submit form | Error message displayed | Error message displayed | Pass |

Bug Tracking:

| Bug ID | Bug Description | Steps to reproduce | Severity | Status | Additional feedback |
| --- | --- | --- | --- | --- | --- |
| BG-001 | Confirmation email not received | 1. Register new user 2. Check email inbox | Medium | In Progress | May be related to SMTP config |
| BG-002 | Image upload fails for large files | 1. Create listing 2. Upload image >5MB 3. Submit | Low | Open | Add file size validation |
| BG-003 | Payment page slow to load | 1. Book property 2. Proceed to payment | High | Open | Optimize payment API calls |

Sign-off:
Tester Name: Venkatesh Gorla
Date: 24 Feb 2026
Signature: [Venkatesh Gorla]

Notes:
• All test cases include both positive and negative scenarios.
• Detailed feedback and suggestions for improvement have been provided.
• Bug tracking includes severity, status, and reproduction steps.
• Sign-off required from project manager and product owner before deployment.