A Sprint fixed period or duration in which a team works to complete a set of tasks

An Epic is a big task or project that is too large to complete in one sprint. It is broken down into smaller tasks (stories) that can be completed over multiple sprints.

A Story is a small task . It is part of an Epic.

A Story Point is a number that represents how much effort a story takes to complete. (usually in form of Fibonacci series)

- Very Easy task

- Normal task

- Moderate task

- Difficult task

Storypoint -5 (1,2,3,5)

Sprint 1
User Registration (Epic 1)
 Register via Email (USN1) 2
 Register via Google (USN2) 2
 Register via Facebook (USN3) 2

Property Listing (Epic 2)
 Create Listing (USN4) 3
 Upload Photos (USN5) 2
 Set Pricing (USN6) 2

Total Story Points in Sprint 1 = 2+2+2+3+2+2 = 13

Sprint 2
Booking Process (Epic 3)
 Search Listings (USN7) 2
 View Listing Details (USN8) 2
 Book Property (USN9) 3
 Payment Integration (USN10) 5

User Profile (Epic 4)
 Edit Profile (USN11) 2
 Upload Profile Picture (USN12) 2

Total Story Points in Sprint 2 = 2+2+3+5+2+2 = 16

Total Story Points
Sprint 1 = 13
Sprint 2 = 16

Velocity = Total Story Points Completed / Number of Sprints
Total Story Points = 13 + 16 = 29
Number of Sprints = 2
Velocity = 29 / 2 = 14.5 (Story Points per Sprint)