Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 24 February 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS42582 |
| Project Name | Home-Rentals |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register for the application by entering my email, password, and confirming my password. | 2 | High | Venkatesh |
| Sprint-1 | Registration | USN-2 | As a user, I will receive confirmation email once I have registered for the application | 1 | High | Siddharth |
| Sprint-2 | Registration | USN-3 | As a user, I can register for the application through Facebook | 2 | Low | Eswar |
| Sprint-1 | Registration | USN-4 | As a user, I can register for the application through Gmail | 2 | Medium | Venkatesh |
| Sprint-1 | Login | USN-5 | As a user, I can log into the application by entering email & password | 1 | High | Venkatesh |
| Sprint-2 | Dashboard | USN-6 | As a user, I can view my dashboard with recent bookings and profile info | 3 | High | Eswar |
| Sprint-2 | Dashboard | USN-7 | As a user, I can edit my profile from the dashboard | 2 | Medium | Siddartha |
| Sprint-3 | Property Listing | USN-8 | As a host, I can create a new property listing | 3 | High | Venkatesh |

3

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 6 | 6 Days | 01 Mar 2026 | 06 Mar 2026 | 6 | 06 Mar 2026 |
| Sprint-2 | 9 | 6 Days | 08 Mar 2026 | 13 Mar 2026 | 9 | 13 Mar 2026 |
| Sprint-3 | 5 | 6 Days | 15 Mar 2026 | 20 Mar 2026 | 5 | 20 Mar 2026 |
| Sprint-4 | 8 | 6 Days | 22 Mar 2026 | 27 Mar 2026 | 8 | 27 Mar 2026 |

Velocity Calculation

- Total Story Points Completed: 6 + 9 + 5 + 8 = 28

- Number of Sprints: 4

- Average Velocity (per sprint): 28 / 4 = 7 story points per sprint

- If sprint duration is 10 days:
Average Velocity per day = 7 / 10 = 0.7 story points per day

Burndown Chart Overview:

A burndown chart visually tracks the amount of work remaining (usually measured in story points or tasks) against time (days or sprints). It helps teams monitor progress, forecast completion, and quickly identify if they are ahead or behind schedule.

How it works:

- The vertical axis (Y-axis) shows the total work remaining (e.g., story points).

- The horizontal axis (X-axis) shows time (e.g., days or sprints).

- The chart starts with the total work at the beginning of the sprint/project.

- Each day or sprint, completed work is subtracted, and the line “burns down” toward zero.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts